ISO 27001 AUDIT READINESS PLAN Management Briefing ¦ 7-Step Preparation Plan

EXECUTIVE SUMMARY An ISO 27001 surveillance / certification audit is scheduled for the coming week. This document outlines the structured preparation plan that will be executed to ensure the organisation enters the audit in the strongest possible position. The plan addresses three key risk areas identified in pre-audit self-assessment: 1. Evidence gaps — controls exist but proof of operation is incomplete or missing. 2. Documentation gaps — processes are followed informally but have not been formally written down. 3. Audit readiness — ability to confidently explain and demonstrate controls to the auditor under questioning. The plan uses a structured AI-assisted preparation approach (Copilot configured as an ISO 27001 auditor) to simulate audit questioning, assess evidence sufficiency, and surface gaps before the real audit — reducing the risk of surprises on audit day.

# Plan at a Glance — 7 Steps to Audit Readiness

The table below summarises all seven steps. Each step is described in full on the following pages.

| # | Step | Timeframe | Key Output | Status |
| --- | --- | --- | --- | --- |
| 1 | Orient & Load Controls | Monday AM | Evidence wishlist per clause | NOT STARTED |
| 2 | Evidence Collection | Mon–Tue | Organised evidence library + gaps | NOT STARTED |
| 3 | Document Undocumented Controls | Wednesday AM | Written control narratives | NOT STARTED |
| 4 | Evidence Mapping | Wednesday PM | Evidence-to-clause mapping | NOT STARTED |
| 5 | Mock Audit Session | Thursday | Rehearsed answers + weak areas ID'd | NOT STARTED |
| 6 | Final Evidence Review | Friday AM | Clean, complete evidence package | NOT STARTED |
| 7 | Audit Folder Preparation | Friday PM | Labelled folder — audit day ready | NOT STARTED |

Steps 1–6 are executed during the preparation week. Step 7 is the audit day approach.

# Detailed Step-by-Step Plan

Each step below specifies what will be done, why it matters, and what the concrete output will be.

| STEP 1 | Orient — Load Controls into Copilot Auditor Timeframe: Monday Morning |
| --- | --- |
| WHAT I WILL DO | • Paste the Copilot Auditor System Prompt (provided separately) to configure Copilot as an ISO 27001 auditor. • Upload the Statement of Applicability (SoA) and each in-scope control document. • Ask Copilot: 'For each clause in scope, what evidence is required to demonstrate effective operation?' — capture the output as an evidence wishlist. • Cross-reference the wishlist against what currently exists and flag each item as YES, PARTIAL, or NO. |
| WHY IT MATTERS | Before collecting evidence, we need to know exactly what the auditor expects to see. This step prevents gathering the wrong material and ensures preparation is targeted. |
| DELIVERABLE | Evidence requirements list per clause + initial gap flag (YES / PARTIAL / NO) | STATUS WEEK 1 |

| STEP 2 | Collect & Triage Evidence Timeframe: Monday Afternoon – Tuesday End of Day |
| --- | --- |
| WHAT I WILL DO | • Gather all existing evidence: access logs, patch reports, training records, policy documents, incident tickets, system screenshots. • Organise into clearly labelled folders by ISO clause (e.g. A.9 Access Control, A.12 Operations). • For each PARTIAL item, paste the existing evidence into Copilot and ask: 'Is this sufficient to satisfy clause X.X? What is missing?' • For each NO item, determine whether it can be produced (e.g. export a log, get a sign-off email) or whether a compensating control must be documented. • Begin closing gaps — raise tickets, export reports, obtain management approvals. |
| WHY IT MATTERS | Most audit failures are not caused by absent controls — they are caused by absent evidence. This step converts what we do into what we can prove. |
| DELIVERABLE | Organised evidence library with a written gap list for all PARTIAL and NO items | STATUS WEEK 1 |

| STEP 3 | Document Undocumented Controls Timeframe: Wednesday Morning |
| --- | --- |
| WHAT I WILL DO | • For every control that exists in practice but has no formal written description: describe how it works verbally to Copilot. • Ask Copilot: 'Draft a 1-page control description for clause X.X based on what I have described.' • Review each draft against actual practice — edit anything that does not reflect reality exactly. • Have the relevant process owner review and confirm accuracy. Date and version each document. |
| WHY IT MATTERS | Auditors ask follow-up questions that expose gaps between written documentation and actual practice. A control narrative that matches reality is more valuable than a polished document that does not. |
| DELIVERABLE | Written, reviewed control description for each currently undocumented in-scope clause | STATUS WEEK 1 |

| STEP 4 | Map Evidence to Clauses Timeframe: Wednesday Afternoon |
| --- | --- |
| WHAT I WILL DO | • For each piece of collected evidence, ask Copilot: 'Does this evidence map to clause X.X? Is it sufficient? What is missing?' • Create a simple evidence register: Clause ¦ Control ¦ Evidence File ¦ Sufficient (Y/N) ¦ Notes. • Flag any clause that still has insufficient evidence as a priority risk item for Thursday review. |
| WHY IT MATTERS | Auditors follow a clause-by-clause review structure. Being able to immediately produce the right evidence for each clause — without searching — demonstrates control maturity and saves time on audit day. |
| DELIVERABLE | Evidence-to-clause mapping register — one row per control, ready for audit day | STATUS WEEK 1 |

| STEP 5 | Mock Audit — Stress-Test Answers Timeframe: Thursday (Full Day) |
| --- | --- |
| WHAT I WILL DO | • Tell Copilot: 'You are the auditor. I am the auditee. Ask me 5 probing questions about [clause X.X]. I will respond and you will evaluate my answers.' • Work through all in-scope clauses systematically. Answer out loud as you would in the real audit. • For any question answered poorly, prepare a written 3–5 sentence script. Practise it verbally. • Ask Copilot to generate harder follow-up probe questions for each weak area and rehearse those too. • Run a final gap simulation: 'Given this evidence, issue a formal finding for clause X.X.' — anything returning Major NC requires a decision before audit day. |
| WHY IT MATTERS | Evidence alone is not enough — the auditee must be able to explain controls clearly under questioning. Verbal rehearsal removes the anxiety of being put on the spot and surfaces gaps that written preparation misses. |
| DELIVERABLE | Verbal scripts for all weak areas + final conformity / non-conformity rating per clause | STATUS WEEK 1 |

| STEP 6 | Final Evidence Review & Audit Folder Timeframe: Friday |
| --- | --- |
| WHAT I WILL DO | • Final pass on all evidence: confirm each item is (1) present, (2) covers the full period under audit, (3) dated, and (4) attributable to the correct owner or system. • Compile the final audit folder — one subfolder per clause, labelled by clause number and name. • Prepare a one-page ISMS scope summary for the auditor opening meeting: scope boundaries, key controls, and any known observations or corrective actions already in progress. • Confirm logistics: who attends, room/link setup, documents accessible on the day. |
| WHY IT MATTERS | A well-organised audit folder signals maturity and saves time. Auditors notice when evidence is immediately accessible versus when a team is scrambling to find documents on the day. |
| DELIVERABLE | Complete, labelled audit-ready evidence folder + ISMS scope summary document | STATUS WEEK 1 |

| STEP 7 | Audit Day — Approach & Mindset Timeframe: Audit Day |
| --- | --- |
| WHAT I WILL DO | • Arrive with the complete evidence folder organised and accessible. • In the opening meeting: present the ISMS scope summary clearly and confidently. • During the audit: answer what is asked — do not volunteer information beyond the question. • If unsure of an answer, say: 'I would need to verify that in our documentation — I can confirm after this session.' Never guess. • If a finding is raised: receive it professionally. Agree on the finding description and proposed corrective action timeline. • Log all findings during the closing meeting. Do not dispute findings on the day — address them through the formal corrective action process. |
| WHY IT MATTERS | Auditors assess not only controls but the competence and awareness of the people managing them. A calm, organised, honest auditee demonstrates ISMS maturity even when individual controls have gaps. |
| DELIVERABLE | Completed audit, all findings logged, corrective action plan initiated where required | STATUS AUDIT DAY |

# Risks & Mitigations

The following risks have been identified and mitigation approaches are built into the plan.

| Risk / Concern | Mitigation Approach | Support Needed |
| --- | --- | --- |
| Evidence gaps — some controls have no documented proof | Use Copilot to simulate auditor findings; prioritise closing gaps Mon–Tue | Time to gather logs, tickets, and approvals from relevant system owners |
| Controls exist but are not formally documented | Draft control narratives in Copilot on Wednesday; review against reality | 30 minutes with each process owner to confirm accuracy before sign-off |
| Uncertainty answering auditor questions under pressure | Thursday mock audit session using Copilot as the auditor; verbal rehearsal | No external support needed — self-driven preparation |
| Gap discovered too late to fully remediate before audit day | Document the gap, assign an owner, and present a corrective action plan | Management awareness if a Major NC is identified during prep |

# Support Requested from Management

| TIME | Protected preparation time this week — primarily Wednesday (control documentation) and Thursday (mock audit). Minimal meeting load would significantly improve readiness quality. |
| --- | --- |

| ACCESS | Prompt access to system owners for evidence confirmation and control narrative sign-off. A 30-minute window with each owner between Monday and Wednesday is sufficient. |
| --- | --- |

| AWARENESS | If a Major Non-Conformity is identified during preparation, management awareness will be needed to decide whether to accept, remediate, or present a corrective action plan to the auditor. |
| --- | --- |

| ESCALATION | If any critical evidence cannot be produced within the preparation week, a decision is needed on whether to defer scope, engage external support, or document the gap with a treatment plan. |
| --- | --- |

An ISO 27001 audit measures whether your ISMS is real, understood, and operated. This plan ensures all three are demonstrable on audit day.

Prepared by: ___________________________     Date: _______________     Reviewed by: ___________________________